## Slide 1: 2021 AutoRef – Meeting III
WEDNESDAY, 16 March 2022
Guilherme, Project Manager, PDEng Trainee MSD 2022
1
2o21 MSD AutoRef Project
1

## Slide 2: AGENDA
2o21 MSD AutoRef Project
Project progress
Architecture document
First rules implementation
Second rules implementation
Questions

## Slide 3: AutoRef - Progress
 | Week |  |  |  |  | 
Project activities schedule | 1 | 2 | 3 | 4 | 5 | 6
 | 10/02-17/02 | 17/02-24/02 | 24/02-03/03 | 03/03-10/03 | 10/03-17/03 | 17/03-24/03
Project Management Plan creation |  |  |  |  |  | 
2020 MSD project documents review |  |  |  |  |  | 
Hardware and software options evaluation |  |  |  |  |  | 
Project scope definition |  |  |  |  |  | 
New requirements creation |  |  |  |  |  | 
System architecture definition |  |  |  |  |  | 
Software creation |  |  |  |  |  | 
Software integration |  |  |  |  |  | 
Systems test |  |  |  |  |  | 
Real robot soccer match simulation |  |  |  |  |  | 
Documentations and main deliverables finished |  |  |  |  |  | 
2o21 MSD AutoRef Project

## Slide 4: Architecture description
1. Introduction
1.1 Goal
1.2 Proposed Scope
1.3 Application
1.4 Technical Design
1.5 Realisation
2. Stakeholders and Concerns
3. Environment Analysis
4. Models and Views
Environment Analysis
Main block for AutoRef

## Slide 5: Code explanation
Code explained for each block function

## Slide 6: AutoRef - Progress
Rule 1 – Ball IN/OUT pitch
Created individual block functions by the design team
Integrated block function in the same file
Rule test with real data from TURTLES
Created scenarios for data acquisition and validation
2o21 MSD AutoRef Project
Bal IN/OUT
Ball crossing the line

## Slide 7: AutoRef - Progress
Rule 2 – Free rolling of ball of 0.5 m
Created individual block functions by the design team
Created scenarios for data acquisition and validation
2o21 MSD AutoRef Project
Throw IN

## Slide 8: Second rule DSM

## Slide 9: Meeting with Matthias
Simple AutoRef integrated with Tech United code, Simulator
      Ball In/Out detection with trivial proximity-based assignment of last player touched
      Uses ball position data directly generated by Simulator (SIM2TURTLE)
      Commands for RefBox are generated as result
  Feasibility of integration in this project is low
      We propose thorough documentation of Matthias’ system with recommendation for use by future groups
2o21 MSD AutoRef Project

## Slide 10
THANK YOU